## Slide 1
AFRICA CLIMATE LEADERSHIP ACADEMY
Foundations of Project Management
Initiate, plan, execute and close projects professionally — life cycles, scope, scheduling, risk, teams and a capstone simulation.…
Beginner
7 modules
31 lessons
Mr. Emeka Nwosu · 8 weeks · Certificate included
ACLA.IO · TAPI LEARN
Notes: Welcome to Foundations of Project Management, an Africa Climate Leadership Academy course. This presentation walks you through the whole course. Your instructor is Mr. Emeka Nwosu. (7 modules, 31 lessons.)

## Slide 2
ABOUT THIS COURSE
Why this course matters
Foundations of Project Management is a complete, self-paced introduction to modern project delivery. Seven modules cover what makes projects (and project managers) different, predictive, agile and hybrid life cycles, and then walk the full arc of delivery: initiating with a business case and charter, planning scope, schedules, budgets and risk, executing while monitoring performance, closing with lessons learned, and leading teams with professional responsibility throughout.
7
Modules
31
Deep lessons
60% / 80%
Quiz / final pass marks
PDF
Certificate on pass
Study guide PDF & these slides are free at acla.io/courses
Notes: Foundations of Project Management is a complete, self-paced introduction to modern project delivery. Seven modules cover what makes projects (and project managers) different, predictive, agile and hybrid life cycles, and then walk the full arc of delivery: initiating with a business case and charter, planning scope, schedules, budgets and risk, executing while monitoring performance, closing with lessons learned, and leading teams with professional responsibility throughout. The course ends with a capstone project simulation that ties every phase together.

## Slide 3
LEARNING OUTCOMES
What you will be able to do
1
Explain and apply the core concepts of introduction to project management.
2
Explain and apply the core concepts of project life cycles and methodologies.
3
Explain and apply the core concepts of initiating a project.
4
Explain and apply the core concepts of planning a project.
5
Explain and apply the core concepts of executing, monitoring, and controlling.
6
Explain and apply the core concepts of closing a project.
Notes: By the end of this course you will be able to: Explain and apply the core concepts of introduction to project management. Explain and apply the core concepts of project life cycles and methodologies. Explain and apply the core concepts of initiating a project. Explain and apply the core concepts of planning a project. Explain and apply the core concepts of executing, monitoring, and controlling. Explain and apply the core concepts of closing a project.

## Slide 4
COURSE MAP
Your learning journey
01
Introduction to Project Management
5 lessons · 10m
02
Project Life Cycles and Methodologies
4 lessons · 8m
03
Initiating a Project
4 lessons · 8m
04
Planning a Project
6 lessons · 12m
05
Executing, Monitoring, and Controlling
5 lessons · 10m
06
Closing a Project
2 lessons · 4m
07
Leadership, Teams, and Professional Responsibility
5 lessons · 10m
Notes: Here is your learning journey. We will move through Introduction to Project Management, then Project Life Cycles and Methodologies, then Initiating a Project, then Planning a Project, then Executing, Monitoring, and Controlling, then Closing a Project, then Leadership, Teams, and Professional Responsibility.

## Slide 5
MODULE 01 · 5 LESSONS
Introduction to Project Management
A project is a temporary endeavor undertaken to create a unique product, service, or result. Two words carry the weight of that definition. "Temporary" means every project has a defined beginning and end — it is not indefinite, even if it runs for years.
Notes: Module 1: Introduction to Project Management. A project is a temporary endeavor undertaken to create a unique product, service, or result. Two words carry the weight of that definition. "Temporary" means every project has a defined beginning and end — it is not indefinite, even if it runs for years.

## Slide 6
MODULE 01
Lessons in this module
▤
What Is a Project?
2 min
▤
Projects, Programs, and Portfolios
2 min
▤
The Role of the Project Manager
2 min
▤
The Triple Constraint — and Beyond
2 min
▤
The Ten Knowledge Areas
2 min
Notes: This module covers: What Is a Project?; Projects, Programs, and Portfolios; The Role of the Project Manager; The Triple Constraint — and Beyond; The Ten Knowledge Areas.

## Slide 7
MODULE 01 · KEY TAKEAWAYS
What to remember
✓
What Is a Project?
What Is a Project?
✓
Projects, Programs, and Portfolios
Projects, Programs, and Portfolios
✓
The Role of the Project Manager
The Role of the Project Manager
✓
The Triple Constraint — and Beyond
The Triple Constraint — and Beyond
✓
The Ten Knowledge Areas
The Ten Knowledge Areas
Notes: Key points to remember from this module.

## Slide 8
MODULE 02 · 4 LESSONS
Project Life Cycles and Methodologies
Regardless of industry or methodology, most projects move through five overlapping process groups. These are not rigid phases with hard handoffs; in practice they overlap, and Monitoring & Controlling runs continuously alongside the others.
Notes: Module 2: Project Life Cycles and Methodologies. Regardless of industry or methodology, most projects move through five overlapping process groups. These are not rigid phases with hard handoffs; in practice they overlap, and Monitoring & Controlling runs continuously alongside the others.

## Slide 9
MODULE 02
Lessons in this module
▤
The Five Process Groups
2 min
▤
Predictive (Waterfall) Life Cycles
2 min
▤
Agile and Iterative Life Cycles
2 min
▤
Hybrid Life Cycles
2 min
Notes: This module covers: The Five Process Groups; Predictive (Waterfall) Life Cycles; Agile and Iterative Life Cycles; Hybrid Life Cycles.

## Slide 10
MODULE 02 · KEY TAKEAWAYS
What to remember
✓
The Five Process Groups
The Five Process Groups
✓
Predictive (Waterfall) Life Cycles
Predictive (Waterfall) Life Cycles
✓
Agile and Iterative Life Cycles
Agile and Iterative Life Cycles
✓
Hybrid Life Cycles
Hybrid Life Cycles
Notes: Key points to remember from this module.

## Slide 11
MODULE 03 · 4 LESSONS
Initiating a Project
Before any planning begins, an organization must decide whether a proposed project is worth doing. The business case documents the problem or opportunity the project addresses, the options considered, the recommended option, and the expected benefits weighed against the estimated cost and risk.
Notes: Module 3: Initiating a Project. Before any planning begins, an organization must decide whether a proposed project is worth doing. The business case documents the problem or opportunity the project addresses, the options considered, the recommended option, and the expected benefits weighed against the estimated cost and risk.

## Slide 12
MODULE 03
Lessons in this module
▤
The Business Case
2 min
▤
The Project Charter
2 min
▤
Identifying and Analyzing Stakeholders
2 min
▤
Feasibility and Formal Approval
2 min
Notes: This module covers: The Business Case; The Project Charter; Identifying and Analyzing Stakeholders; Feasibility and Formal Approval.

## Slide 13
MODULE 03 · KEY TAKEAWAYS
What to remember
✓
The Business Case
The Business Case
✓
The Project Charter
The Project Charter
✓
Identifying and Analyzing Stakeholders
Identifying and Analyzing Stakeholders
✓
Feasibility and Formal Approval
Feasibility and Formal Approval
Notes: Key points to remember from this module.

## Slide 14
MODULE 04 · 6 LESSONS
Planning a Project
Scope management defines what is — and is not — included in the project. It begins with collecting requirements from stakeholders, then translating those requirements into a scope statement that describes the deliverables and explicitly lists exclusions (what the project will not do).
Notes: Module 4: Planning a Project. Scope management defines what is — and is not — included in the project. It begins with collecting requirements from stakeholders, then translating those requirements into a scope statement that describes the deliverables and explicitly lists exclusions (what the project will not do).

## Slide 15
MODULE 04
Lessons in this module
▤
Scope Management and the Work Breakdown Structure
2 min
▤
Schedule Management
2 min
▤
Cost Management
2 min
▤
Resource Management
2 min
▤
Risk Management
2 min
▤
Procurement Management
2 min
Notes: This module covers: Scope Management and the Work Breakdown Structure; Schedule Management; Cost Management; Resource Management; Risk Management; Procurement Management.

## Slide 16
MODULE 04 · KEY TAKEAWAYS
What to remember
✓
Scope Management and the Work Breakdown Structure
Scope Management and the Work Breakdown Structure
✓
Schedule Management
Schedule Management
✓
Cost Management
Cost Management
✓
Resource Management
Resource Management
✓
Risk Management
Risk Management
✓
Procurement Management
Procurement Management
Notes: Key points to remember from this module.

## Slide 17
MODULE 05 · 5 LESSONS
Executing, Monitoring, and Controlling
Execution is where the plan becomes reality: the team performs the work, deliverables are produced, and the project manager's attention shifts from designing the plan to enabling the team, removing obstacles, managing stakeholder expectations, and keeping information flowing.
Notes: Module 5: Executing, Monitoring, and Controlling. Execution is where the plan becomes reality: the team performs the work, deliverables are produced, and the project manager's attention shifts from designing the plan to enabling the team, removing obstacles, managing stakeholder expectations, and keeping information flowing.

## Slide 18
MODULE 05
Lessons in this module
▤
Directing and Managing the Work
2 min
▤
Monitoring Performance with Earned Value Management
2 min
▤
Integrated Change Control
2 min
▤
Quality Assurance and Quality Control in Practice
2 min
▤
Managing Issues and Escalation
2 min
Notes: This module covers: Directing and Managing the Work; Monitoring Performance with Earned Value Management; Integrated Change Control; Quality Assurance and Quality Control in Practice; Managing Issues and Escalation.

## Slide 19
MODULE 05 · KEY TAKEAWAYS
What to remember
✓
Directing and Managing the Work
Directing and Managing the Work
✓
Monitoring Performance with Earned Value Management
Monitoring Performance with Earned Value Management
✓
Integrated Change Control
Integrated Change Control
✓
Quality Assurance and Quality Control in Practice
Quality Assurance and Quality Control in Practice
✓
Managing Issues and Escalation
Managing Issues and Escalation
Notes: Key points to remember from this module.

## Slide 20
MODULE 06 · 2 LESSONS
Closing a Project
Closing formally finalizes all activities across all process groups.
Notes: Module 6: Closing a Project. Closing formally finalizes all activities across all process groups.

## Slide 21
MODULE 06
Lessons in this module
▤
What Closing Involves
2 min
▤
Lessons Learned
2 min
Notes: This module covers: What Closing Involves; Lessons Learned.

## Slide 22
MODULE 06 · KEY TAKEAWAYS
What to remember
✓
What Closing Involves
What Closing Involves
✓
Lessons Learned
Lessons Learned
Notes: Key points to remember from this module.

## Slide 23
MODULE 07 · 5 LESSONS
Leadership, Teams, and Professional Responsibility
Technical competence gets a project manager in the room; leadership is what makes a team willing to follow. Increasingly, effective project managers adopt a servant-leadership stance — prioritizing the growth, autonomy, and success of the team over command-and-control direction — while still being decisive when decisions are needed.
Notes: Module 7: Leadership, Teams, and Professional Responsibility. Technical competence gets a project manager in the room; leadership is what makes a team willing to follow. Increasingly, effective project managers adopt a servant-leadership stance — prioritizing the growth, autonomy, and success of the team over command-and-control direction — while still being decisive when decisions are needed.

## Slide 24
MODULE 07
Lessons in this module
▤
Leading, Not Just Managing
2 min
▤
Stages of Team Development
2 min
▤
Managing Conflict
2 min
▤
Communication and Influence
2 min
▤
Professional and Ethical Responsibility
2 min
Notes: This module covers: Leading, Not Just Managing; Stages of Team Development; Managing Conflict; Communication and Influence; Professional and Ethical Responsibility.

## Slide 25
MODULE 07 · KEY TAKEAWAYS
What to remember
✓
Leading, Not Just Managing
Leading, Not Just Managing
✓
Stages of Team Development
Stages of Team Development
✓
Managing Conflict
Managing Conflict
✓
Communication and Influence
Communication and Influence
✓
Professional and Ethical Responsibility
Professional and Ethical Responsibility
Notes: Key points to remember from this module.

## Slide 26
ASSESSMENT & CERTIFICATE
Prove what you know
✦
Module quizzes
After every module — pass at 60% to complete it. Explanations after every question make wrong answers a learning tool.
♛
Final test & certificate
Pass at 80% to earn the official ACLA certificate — signed, PDF-downloadable and verifiable online at acla.io/verify.
XP REWARDS
Lesson completed
+10 XP
Module quiz passed
+50 XP
Final test passed
+150 XP
Certificate earned
+100 XP
Cloud backup keeps all progress safe under your email.
Notes: Every module ends with a quiz — 60% to pass, with explanations for every answer. The final test needs 80%, and passing earns your verified ACLA certificate, downloadable as a PDF and verifiable at acla.io/verify. XP rewards keep you motivated.

## Slide 27
YOUR TURN
Start learning today —
it's completely free
Take the full course — 31 lessons, quizzes and your verified certificate — in the Tapi Learn app, or read the complete study guide PDF at acla.io/courses.
Download Tapi Learn — acla.io/tapi-learn
Study guide — acla.io/courses
AFRICA CLIMATE LEADERSHIP ACADEMY
Notes: Start learning today — the course is completely free in the Tapi Learn app, and the full study guide PDF is at acla.io/courses. Good luck!